## Statement of Work

### Telehealth & Compounding Pharmacy Platform

#### Prepared for MythicRx

Prepared by: Workshift
 Date: November 2025

Confidential – For internal use only

## 1. Term & Budget

- Project Duration: 60 days to Go‑Live

- Fixed Fee: $70,000

## 2. Purpose & Day‑60 Deliverable

Deliver a fully operational end-to-end telehealth and pharmacy platform — inclusive of live ad campaigns, real users, and actual fulfillment — from advertisement to shipped prescription.

Day‑60 Acceptance Outcome (for internal measurement):

- At least one paid consult completed through to a shipped Rx

- Landing page conversion rate

- Intake completion rate

- Show rate

- Time‑to‑Rx

- Net Promoter Score (NPS)

## 3. Key Deliverables by Day 60

### Marketing & Acquisition

- Webpage for MythicRX

  - Example 1

  - Example 2

# Example 3

- A/B-test ready landing page with GA4, Meta, and TikTok tracking pixels

- OTP-based authentication and e-consent; abandonment nudges

- Funnel reporting dashboards

### Patient Experience

- Patient portal with timeline, messaging, appointments, and invoices

- Self-service scheduling functionality

- In-browser video consultation

- Cash-pay checkout flow

### Provider / Clinical Tools

- Physician portal with consult queue

- Patient summary view and templated SOAP notes

- End-to-end eRx creation and submission

### Pharmacy Fulfillment

- Order status syncing (dispensed/shipped) to both patient and provider

- Nightly reconciliation exports

### Admin / CRM / Compliance

- Centralized lead pipeline and shared SMS/email inbox

- Coupon/referral/partner codes with attribution and payout exports

- Role-Based Access Control (RBAC) with audit logging

- A2P 10DLC compliance

### Operations & Security

- Role-separated authentication; encryption in transit and at rest

- Environments for Development, Staging, and Production with CI/CD and runbooks

## 4. Scope Clarifications

### Included

- HIPAA-aligned data controls; user consent and opt-in

- White-labeling templating capabilities

- Analytics instrumentation

- Two-way messaging support

### Deferred (Planned for Future Iteration)

- Advanced marketing attribution & personalization

- Native mobile applications

- EHR / Lab integrations

- Multi-pharmacy routing capabilities

## 5. Integration Access Model

All platform integrations will be managed by the vendor. Where possible we will setup accounts that the client directly ‘owns’ and can access.

Access to integrations will be finalized at project delivery.

## 6. Payment Milestones

| Milestone | Amount |
| --- | --- |
| Kickoff | $35,000 (50%) |
| Week 4 – MVP Complete | $17,500 (25%) |
| Week 6 – UAT Sign-Off | $10,500 (15%) |
| Go-Live | $7,000 (10%) |

## 7. Implementation Schedule

- Weeks 1–2: Discovery – UX/UI, tracking pixels, consent, sandbox setup, legal forms

- Weeks 3–6: Core platform build – landing → intake → payment → scheduling; portals foundation

- Weeks 7–9: Integrations (video, eRx), QA/UAT, dashboards, soft launch, and training

- Post-Launch: 30-day warranty period (break/fix and UX adjustments)

## 8. Maintenance & Support

Each tier includes base hosting and an included usage bundle. Overages are billed per unit (see next section).

If no maintenance plan is selected, a base fee of $1,800/month applies.
 Marketing costs are separate from platform maintenance.
 Estimated campaign impressions: 250,000 – 400,000

### Support Tiers

| Tier | Support Window | Monthly Fee | Included Monthly Usage |
| --- | --- | --- | --- |
| Essential | Business Hours | $3,500 | Baseline usage (see below) |
| Standard | Extended Hours | $6,500 | 3× baseline usage |
| Premium | 24×7 | $12,500 | 8× baseline usage |

Baseline Usage Estimates (per month):

- 1,000 SMS segments

- 10,000 emails

- 300 video minutes

- 500 MAUs

- 20 GB storage

- 10 GB egress

- 10 GB database

- 100 vCPU-hr

- 500,000 log events

- 300,000 analytics events

## 9. Usage Unit Rates (Overages)

| Resource | Unit Cost |
| --- | --- |
| SMS (per segment) | $0.020 |
| MMS (per message) | $0.050 |
| Email (per send) | $0.003 |
| Voice (per minute) | $0.030 |
| Video (per minute) | $0.010 |
| Phone number | $3.00/month |
| Identity (per MAU) | $0.35 |
| Object storage | $0.20/GB-month |
| Bandwidth egress | $0.18/GB |
| Database | $0.25/GB-month |
| Compute | $0.12/vCPU-hour |
| Log events | $0.40 per 1,000 |
| Analytics events | $0.30 per 1,000 |

## 10. Final Acceptance Criteria

- A/B landing page live with working pixels

- OTP + e-consent functioning

- Funnel reporting active

- Video consult working in staging and production

- Checkout flow completes with receipt

- Rx order created and synced to both patient and provider

- Admin & CRM operational, including RBAC and audit logs

- Security checklist passed, BAAs executed, A2P 10DLC compliance

## 11. Selections & Signatures

### Maintenance Tier (Choose One)

- Base — $1,800/mo (no configuration or support, this is what the monthly will cost to have all systems up)

- Essential — $3,500/mo

- Standard — $6,500/mo

- Premium — $12,500/mo

### Integrations

When possible, integrations will be configured using client-owned credentials or transferable access. This ensures the client can engage alternative support vendors in the event SLAs are not met or external continuity is needed.

### Reporting Cadence (Choose One)

- Weekly

- Biweekly

Authorized Signatures

Client – MythicRx
 Authorized Signatory: _________________________ Date: __________

Vendor - Workshift
 Authorized Signatory: _________________________ Date: __________